The Clothing Cove

Project Kickoff Checklist

What needs to be in place to begin the SEO & AEO and Filter & Search Readiness work — and the sequence once we start.

Part 1 — What we need from you (access & approvals)

These unlock the work and let us measure results against a real baseline.

- Google Search Console — grant TKBS access (or verify the property and add us as a user). This is how we diagnose the multi-year traffic decline and prove the lift.

- Google Analytics (GA4) — grant access. If GA4 isn’t fully set up, we’ll confirm and finish the configuration.

- Shopify admin access — a staff account so we can enable filters, publish content, and manage the theme. (Backend catalog data already pulled — this is for making the changes.)

- Google Business Profile — manager access, so we can verify name, address, phone, hours and categories match the website exactly.

- Scope sign-off — confirm the Foundation scope (all six core filters + SEO base) so we can schedule the 4-week window.

- Single point of contact — one person on your side to confirm brand/product judgment calls and approve the short review lists.

Part 2 — What happens once access is in place

Phase 0 — Measurement baseline (Week 1)

- Connect Search Console + GA4 and pull the 16-month traffic baseline.

- Capture current rankings plus a competitor snapshot, so the projected lift is measured — not promised.

Foundation — Filters & Search (Weeks 1–4)

- Enable the ready-to-go filters (Brand, Garment type — data is already complete).

- Normalize and backfill Size and Color data so filters display clean, word-based values.

- Switch the four core filters live (Size, Color, Brand, Garment type — Price & Availability already on).

Foundation — SEO & AEO (Weeks 1–4)

- Confirm theme & homepage SEO is live (title, meta, H1, schema — already published June 11).

- Write descriptions + SEO titles for the 251 navigable category & brand pages (the real content gap).

- Indexation hygiene — prune / noindex thin, empty and duplicate collections.

Ongoing — Tracking

- Monthly reporting that shows traffic and revenue lift against the Phase 0 baseline.

Full-catalog product enrichment (titles, descriptions, tags, alt-text), fabric & occasion filters, a reviews app, and the unpublished product backlog are scoped separately, per batch.